University of Minnesota custom Azure course

Hybrid Data Platform Roadmap Template

Capstone workbook for Session 6

Azure Storage, Data Protection, and Resilience at Scale

Used in: Session 6, Block 3 (105 minutes): capstone roadmap workshop and presentations

Audience: Course attendees, working as one team

Deliverable: The completed Part A, presented at minute 80 and sent to the team lead within a week

The template is written for the University of Minnesota storage, data management, protection, and database teams. Replace the example text; keep the structure.

Contents

How to use this template	3

The shape of the capstone	3

The six capstone inputs and where they come from	3

What good looks like, section by section	4

Writing for leadership	5

Part A: the roadmap template	6

A1. Purpose and audience	6

A2. Where we are and where we are going	6

A3. Principles	7

A4. Phases	7

A5. Initiatives	8

A6. The first three initiatives to fund	10

A7. Decisions leadership needs to make	11

A8. Cost summary	11

A9. Risks and mitigations	12

A10. Measures of success	13

A11. Instructor feedback (captured at the capstone)	13

A12. Who carries the roadmap forward	14

# How to use this template

This is the one document the whole course builds toward. In Session 6, Block 3 (105 minutes), the team completes Part A as a single roadmap, presents it, captures the instructor's feedback in section A11, and agrees who carries it forward. Everything you need is already in your hands: the six session workbooks hold the designs, the cost model workbook holds the numbers, and the Reference Card Pack holds the limits and the vocabulary.

## The shape of the capstone

| Minute | What the team is doing | Template section | Bring to the table |
| --- | --- | --- | --- |
| 0 to 10 | Agree what 'done' means for each of the four phases, starting with Phase 1 | A4 | Session 6 workbook, section 3 |
| 10 to 35 | Place every initiative and every dependency in a phase; challenge anything placed before its dependency | A5 | The six capstone inputs (table below) |
| 35 to 55 | Cost the first three initiatives with two options each | A6, A8 | Cost model workbook: Scenarios, BackupRetention, EgressAndCopies |
| 55 to 70 | Turn every 'we would need approval' into a decision with an owner and a date | A7 | Session 3 and Session 5 pitches |
| 70 to 80 | Pick five measures of success with a baseline the team can state today | A10 | Research Storage Inventory Summary sheet |
| 80 to 100 | Present (ten minutes) and receive feedback (ten minutes) | A11 | One presenter, one note taker |
| 100 to 105 | Name the roles that carry the roadmap forward and the first checkpoint date | A12 |  |

## The six capstone inputs and where they come from

Each session ended with one input for this roadmap. They become rows in A5; the dependencies they rely on become Phase 1 rows of their own.

| Session | Capstone input | Where it lives | Carry over to A5 |
| --- | --- | --- | --- |
| 1 | Tagged, lifecycle-managed research storage with reserved capacity | Session 1 workbook, sections 3 and 6; Inventory Summary sheet | Phase, the tagging standard it depends on, the saving from the Summary sheet |
| 2 | Century-proof archival landing zone with integrity validation | Session 2 lab result and workbook section 3 | Phase, the identity and connectivity it depends on, the retention classes it needs decided |
| 3 | Immutable backup target for on-premises protection | Session 3 lab result and workbook section 3; executive briefing one-pager | Phase 1 quick win; Resource Guard ownership decision |
| 4 | University resilience matrix applied to six workload classes | Session 4 workbook, section 3 worksheet | Phase, RPO and RTO per tier, the cost lines from Scenarios and EgressAndCopies |
| 5 | Immutability tier for the Oracle estate | Session 5 workbook, section 3; business case template | Phase, the Oracle path decision, the weekly restore test as a measure |
| 6 | Bicep and Azure Policy platform with Cost Management showback | Session 6 workbook, sections 3 and 4; the Bicep bundle | Phase 1 foundation; chargeback decision |

## What good looks like, section by section

| Section | What a strong entry contains | What to avoid |
| --- | --- | --- |
| A1 Purpose | Who it is for, what it commits to, what it asks for, in three sentences | Restating the course; product names |
| A2 Today and in two years | One honest line per dimension; the two-year column states an outcome, not a technology | 'Move to Azure' as the target state |
| A3 Principles | Five or six sentences the team will actually apply when the roadmap is silent | Slogans nobody could disagree with |
| A4 Phases | 'Done' stated as something a sponsor can verify; one quick win per phase | Phases with no quick win; Phase 1 that is all groundwork |
| A5 Initiatives | Every initiative after the dependency it needs; a cost or risk figure with a source; an owner by role | Identity or connectivity placed in Phase 2 or later; the storage team as owner of everything |
| A6 First three | Two options each, with what the second option gives up; the cost model sheet named for every number | A single recommendation; numbers without a source |
| A7 Decisions | The decision, the options, the recommendation, the owner, the date | 'Leadership to decide' with no date |
| A8 Cost summary | One-time and run cost per phase with the saving beside it; illustrative prices flagged | Run cost without the saving it funds |
| A9 Risks | A mitigation and an owner for each | Risks without owners |
| A10 Measures | A baseline the team can state today, a target, a date, and where it is reported | Measures with no baseline |
| A12 Who carries it | Roles, not people; a first checkpoint date | Names of individuals |

## Writing for leadership

- Options invite a decision; a single recommendation invites a yes or no. Give at least two options wherever money is involved.

- Every number carries its source: a cost model sheet, an inventory sheet, or the word 'estimate'. Illustrative prices stay labeled until a quote replaces them.

- A decision without a date is a wish. Align dates to the university's funding calendar.

- The records office, Security, Procurement, the CFO's delegate, and the Provost's delegate appear as owners where the decision is theirs. The storage team cannot own a retention class or a chargeback policy.

- Keep the submitted roadmap to the template's length. Leadership reads A1, A4, A6, and A7; the rest is there when they ask.

# Part A: the roadmap template

## A1. Purpose and audience

Guidance: two or three sentences. Who the roadmap is for, what it commits to, and what it asks for.

Purpose

## A2. Where we are and where we are going

Guidance: the current state in one paragraph (nearly all on premises; frames, NAS, tape; decades-old protection) and the target state in one paragraph (hybrid platform with Azure for archival, protection, resilience, and selected enterprise workloads).

| Dimension | Today | In two years |
| --- | --- | --- |
| Research storage |  |  |
| Archival |  |  |
| Protection |  |  |
| Disaster recovery |  |  |
| Enterprise databases |  |  |
| Cost management |  |  |
| Automation and governance |  |  |

## A3. Principles

Guidance: five or six sentences the team will apply when a decision is not covered by the roadmap. The course offers: strategy over inventory; FinOps everywhere; immutability by declaration; dependencies first; everything as code; options for leadership.

Principles

## A4. Phases

| Phase | Theme | What 'done' means | Quick wins |
| --- | --- | --- | --- |
| Phase 1: months 1 to 6 | Foundations and quick wins |  |  |
| Phase 2: months 7 to 12 | Protection and archival at scale |  |  |
| Phase 3: months 13 to 18 | Resilience and database modernization |  |  |
| Phase 4: months 19 to 24 | Optimization and continuous FinOps |  |  |

## A5. Initiatives

Guidance: one row per initiative, including the six capstone inputs from the course. Dependencies (identity, connectivity, governance, tagging) are rows too, placed in Phase 1.

| Initiative | Phase | Depends on | Risk reduced or cost saved | Owner (role) | Decision needed |
| --- | --- | --- | --- | --- | --- |
| Tagged, lifecycle-managed research storage with reserved capacity |  |  |  |  |  |
| Century-proof archival landing zone with integrity validation |  |  |  |  |  |
| Immutable backup target for on-premises protection |  |  |  |  |  |
| Resilience matrix applied to six workload classes |  |  |  |  |  |
| Immutability tier for the Oracle estate |  |  |  |  |  |
| Bicep and Azure Policy platform with Cost Management showback |  |  |  |  |  |
| Dependency: hybrid identity |  |  |  |  |  |
| Dependency: connectivity and private endpoints |  |  |  |  |  |
| Dependency: governance and tagging standard |  |  |  |  |  |

## A6. The first three initiatives to fund

| Item | Initiative 1 | Initiative 2 | Initiative 3 |
| --- | --- | --- | --- |
| Name and phase |  |  |  |
| Outcome in business terms |  |  |  |
| One-time cost and effort |  |  |  |
| Monthly run cost (cost model sheet) |  |  |  |
| Saving or risk avoided |  |  |  |
| Assumptions |  |  |  |
| Options (at least two) |  |  |  |
| Owner and start month |  |  |  |

## A7. Decisions leadership needs to make

| Decision | Options | Recommendation | Owner (role) | Needed by |
| --- | --- | --- | --- | --- |

## A8. Cost summary

Guidance: by phase, one-time and run cost, with the saving line beside it. Use the cost model's illustrative prices and say so until quotes replace them.

| Phase | One-time | Monthly run | Monthly saving or avoided cost | Net | Source |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |

## A9. Risks and mitigations

| Risk | Mitigation | Owner |
| --- | --- | --- |

## A10. Measures of success

Guidance: five measures, each with a target and a date. Candidates: percent of research capacity tiered; percent of backups immutable; restore test pass rate; cost per TB per month by class; policy compliance.

| Measure | Baseline | Target | By when | Reported where |
| --- | --- | --- | --- | --- |

## A11. Instructor feedback (captured at the capstone)

Feedback and agreed changes

## A12. Who carries the roadmap forward

| Role | Responsibility | Next checkpoint |
| --- | --- | --- |